AUSTRALIA INDONESIA BASIC EDUCATION PROGRAM (AIBEP)

SUMMARY REPORT OF AIBEP SCHOOL AND DISTRICT SURVEY 2009-2010

(part 2, Chapter 3a)

- TABLE OF CONTENTS

TABLE OF CONTENTS

SECTION B: RESULTS AND ANALYSES	18

chapter 3 – The Schools	18

3.1	Location	18

3.2	School Construction	19

3.3	School Facilities	22

3.4	Overcoming the Problems of Inadequate Facilities	25

3.5	Maintaining Building Quality: Repairs and Maintenance	26

SECTION B: RESULTS AND ANALYSES

- The following five chapters provide a descriptive review and summary of the data collected via the Census and Surveys. In certain analyses, relevant points from the various qualitative studies and cross tabulation of variables will be presented to enrich the analysis perspectives.

- Distinction is frequently made between USBs and SATAPs as they have been constructed using a different strategy or set of criteria for junior secondary expansion and, in the case of SATAPs, have an existing pattern of school and community relationships. Similarly, MTs are often mentioned separately as those built within Pondok Pesantren have an extremely close pesantren community affiliation.

- chapter 3 – The Schools

  - Location

Figure 1:  Regional Distribution of BEP schools

- The 2,014 BEP schools in the survey comprised 1,510 MoNE schools and 504 MoRA schools. BEP schools were located in 240 districts (20 provinces), while the non BEP schools for the survey were located in 141 MoNE districts. 39% of BEP schools are located in Sulawesi. The small comparative sample (n=25) of non-BEP schools were located in Yogyakarta, a non BEP Province.

Figure 1 provides a breakdown of the number of BEP schools by major region.

- Schools in Sumatra and Java are MoRA Madrasah. Overall, BEP schools comprise of three types of schools i.e. New School Units/USB (38%), One Roof Primary - Junior Secondary or SATAPs (37%), and MTs (25%).

- Of the 2,014 BEP schools included in the census, 1,898 are operational in the current school year. The remaining 116 MoRA schools will become operational in July 2010. The progress of school openings since 2007 is shown in Table 3.

- As is discussed in a later section (4.1), this wide distribution of new schools has had a major impact on enrolment, access and participation.

Table 3: First Year of Operation of BEP Schools

| Type | 2007 | 2008 | 2009 | Total Operational |
| --- | --- | --- | --- | --- |
| MT-PSA | 45 | 159 | 185 | 388 |
| SMP-SATAP | 360 | 272 | 103 | 735 |
| SMP-USB | 357 | 240 | 178 | 775 |
| Totals | 762 | 671 | 466 | 1898 |

  - School Construction

- The School Construction Committees (SCC)

- Through a public forum, each school community appointed a School Construction Committee or SCC to be responsible for the management of school construction. The SCCs were comprised of community representatives, including government officials (21% of SCC members were civil servants), village heads and other community members. One in four (25%) members was female.

- In the majority of cases the SCC was headed by the person designated to be the principal of the new junior secondary school.

- The SCC in turn set up a technical team, generally comprised of a builder, engineers and workers. The SCC was obliged to report construction progress through a regular public meeting. The school survey found that nearly 50% of the SCCs held at least four meetings with the public forum during the construction but 17% held only one such meeting.

- The Parent Survey provided a somewhat different view as about 33% parents either did not know of such meetings or reported that no meetings were held at all (Figure 4). About 35% of parents were invited to attend a meeting prior to and on completion of the construction. Monthly meetings allowed closer community monitoring of the quality of school construction, but only 25% of USBs and 19% of SATAPs held construction progress meetings on a regular basis.

Figure 4: Frequency of public meetings on school construction according to the parents

- Although around one third of parents did not attend an SCC public meeting, a majority of parents (65%) felt that they had been well involved (Figure 5). It shows that SCC public meetings are not the only measurement for involvement. There are other forms of “involvement” besides such meetings as reported during the interviews, for example a report from Sigi, Central Sulawesi, “The community provided their land for free for the construction of this educational facility in their village…the construction of the road to get reach the school was also the initiative of the community. Hundred bags of cements were donated by the community to make the road to this school can be accessed by car”.

- The level of parent involvement was greater in the case of SATAP construction due perhaps to the prior existence of a strongly identifiable school community based around the primary school and established patterns of communication.

Figure 5: Parent involvement in school construction

- Supervision from District MoNE

- In accordance with the Memorandum of Understanding between MoNE and the district governments, officials were assigned by the district governments to provide oversight of the progress and quality of school construction and 45% of schools reported monthly visits by the local supervisor (Pengawas). But in many cases, district officials made visits on a less frequent basis than warranted for a major construction project (see Figure 6). Some Pengawas visits were also supervisory visits to the primary school and not just construction supervision visits. Clearly, the major supervisory role fell to the SCC and to the CDC contracted on behalf of MoNE by the MCPM.

Figure 6: Site Visits conducted by District Officials

- Satisfaction with Building Quality

- As shown in figure 7, the great majority of Principals (68-69%) of both MoNE and MoRA schools found that the construction quality was excellent and at least 82% report the construction quality as being above average or better. This view is very much in line with the view of most parents (70%-80%) who considered that the money for construction represents value for money (Figure 8). Nevertheless, there was a significant group of parents in MoNE schools (30%) who considered that the money provided to the SCC does not represent value for money.

Figure 7: Principals’ views on the quality of the new school for teaching and learning

Figure 8: School construction and ‘Value for Money’: the Parents’ views

- The SCC was also responsible to ensuring that any damage to the environment arising from the construction was minimal. AIBEP supported the schools to repair any environmental damage by planting a total of 52,874 trees across all construction sites. On average, a USB school ground was planted with 46 trees while SATAPs and MTs had 22 trees. Parents, teachers and principals were very much supportive of this practice and report that the trees have already added to the environmental quality of the schools. A number of districts contributed by building retaining walls to prevent erosion while the school buildings also included septic tanks for sewage disposal.

  - School Facilities

- Classrooms and Student Places

- AIBEP has supported the construction of 2,014 schools (1,510 SMP, 504 MTs). On average, each SATAP has three classrooms and each USB has six classrooms. By constructing at least 6,787 classrooms and specialist teaching rooms, the program has established more than 200,000 new places at the BSNP national standard class size for junior secondary of 32 students per classroom and more than 270,000 new places if the student number is increased to 40 per room. If all available rooms, except teachers’ rooms, were used for classroom teaching then the total number of potential new places greatly exceeds the program target of 330,000 new places.

Figure 9: Rooms constructed through BEP

- The use of the 40 students per classroom is well established as the international standard because research has shown that it is uneconomic and inefficient to divide an existing class into two unless the number enrolled in that class is at least 40 students. In total, BEP has provided 11,432 rooms for schooling activities (Figure 8).

- Other Resources and Facilities

- The lack of an electricity supply is a major problem in MoNE schools as more than 25% of schools report not having an electricity connection. But this is more a reflection of the infrastructure situation in the region as the percentage is the same with non-BEP schools in BEP districts. The lack of an electricity supply was not a problem in the MTs with only one of the new Madrasah not having a grid based electricity supply. This reflects their location within Pondok Pesantren, which are generally well established communities and also the fact that most MTs are located in Java and Sumatra and therefore have access to established electricity supply systems.

- BEP schools did have the opportunity through the block grants to purchase an electrical generator but most opted not to do so as the schools lack the funds to purchase fuel and to maintain the generators.

- BEP schools are still facing a big challenge providing textbooks for the students. One in every four MoNE schools (26%) reported that they were unable to supply each child with textbooks, while  57% of MTs schools reporting that students do not have texts.

- Laboratory equipment is a major problem for all types of BEP schools. On average only one third of BEP schools have any laboratory equipment. During the interviews, both students and teachers confirmed this situation. Ms. Yohana Samaa, a Science Teacher in Konawe, South East Sulawesi reported as follows:”As a science teacher, I have problem of the lack of facilities for science practice. No matter how good and interesting the materials are, they will be soon forgotten without practice. Science text books are not sufficient in number either.”

Figure 10: School Facilities: Electricity, Texts, Lab Equipment and Computers

- 13% SATAP and 22% USBs provide computers for student learning and only a slightly greater percentage of MoRA schools (25%). However, even those schools with computers generally lacked internet access and the teaching and learning opportunities that can be harnessed through internet access. In fact, only 18 BEP schools currently provide internet access for students. Teaching about computers can be an almost impossible task for the teacher (see Text Box 2).

Text Box 2

Teaching computer with imagination

“I am a teacher in Teluk Sampit, 67 kilometres from Sampit, the nearest town in the area. I teach Physics and Information and Communication Technology. There is a fundamental lack of facilities to support students learning the subjects. The first and foremost is computer. The only teaching reference is book. How can it be possible to teach computer subject without computer?

I tried hard to figure it out. I draw parts of computer hardware in the blackboard and explain them to the students. I attempt to make the students understand the use of mouse, keyboard, monitor, et cetera. The eight graders should have practiced to use computer with Microsoft office program. Here, teacher has no other choice but to make students imagining the steps of using the program. As a teacher, actually I hope to make studying process interesting and challenging for the students”.

(Nur Shofa, SMP 1 Sampit, Central Kalimantan)

- On the other hand, computers for students are available in 45% of the non BEP schools in BEP districts and 100% of the non BEP schools in Yogyakarta. This is obviously a key area for potential future support by Government and/or external donors and Aid agencies if schools in remote and poorer areas are not to be forever disadvantaged in comparison with schools in the wealthier and more established areas. The comparison with the non BEP schools in the Yogyakarta sample simply shows the ‘gap’ between what is and what should be.

- MoNE schools have a very limited computer support for administration with only 26% of SATAPs and 31% of USBs reporting having a computer for administrative purposes. This compares unfavourably with the reported average of two computers for administration per school in the non BEP schools in BEP districts. As MTs were constructed within existing pesantren with established infrastructure compared to the MoNE schools, 74% of MTs reported having computers designated for administrative work.

- For 67% of principals of the BEP MoNE schools and 88% of principals of the BEP MTs having just one computer for administrative purposes was seen as inadequate.

- The lack of fixed line phone connections was an overwhelming problem in almost all BEP schools. Only about 2% reported having fixed line phone connections. MTs have better access to phone lines (14%) as the majority are located in established Pesantren. Non BEP schools in BEP districts were somewhat better off although even in those cases the incidence of a phone connection was just 1 in 4 schools. Most communication between the schools and external parties (District MoNE Office) was done by the principal through his or her personal mobile phone.

- Water and Sanitation

- While most BEP constructed schools – 85% of USBs and 73% of SATAPs - do have a permanent source of clean water, approximately 30% of all BEP schools do not have adequate hand washing facilities, a major problem for the practice of effective hygiene.

- All BEP schools have toilet facilities, usually separate for boys and girls. Given that the BEP schools have been constructed according to national standards it is not surprising that in excess of 90% of the BEP schools report that the toilet facilities are adequate.

Figure 11: School Facilities: Water and Sanitation

- The advantage of the MTs being constructed within a pesantren is not limited to electricity, but extends also to water supply. Only six of the BEP MTs lack a permanent water supply but those six schools were still able to provide water through tanks. Consequently, 90% of the MTs surveyed reported having hand wash facilities and 97% reported having separate toilet facilities for boys and girls.

- BEP upholds and has encouraged and facilitated through its support for ‘inclusive education’ (IE) a non discriminatory approach regarding schooling for disabled students. The commitment to IE has been implemented by constructing vital facilities such special toilets and ramps. Almost 50% of BEP schools have those facilities compared to only 8% of non BEP schools in BEP districts.

  - Overcoming the Problems of Inadequate Facilities

- The BEP has provided 2000 communities in the more remote and/or poorer regions of the country with new junior secondary schools so promoting improved access to and encouraging increased participation at the junior secondary level of education. However, while the buildings are seen as generally very adequate and of good quality, the facilities of some schools are not yet up to the same quality standard.

The provision of laboratory equipment is the main priority of principals especially in MoRA schools (72%). Teacher rooms, housing for teachers, and improved water supply were the next highest priorities.

Text Box 3

School Construction Consultant and School Maintenance

“We inquire that the consultant of this building trains us to maintain this school building, as we all have no skill in doing so and no sufficient knowledge on the technical matters related to the building construction. The consultant never visited us again as soon as the construction was finished. We collected money then did the maintenance according to what we know”

(A parent from Kupang)

“Most of the construction workers are from this village. During the construction, we have learned from the consultant (CDC) techniques on how to build a strong concrete construction as well as how to maintain it. Our workers now feel more confident to work in other area”

(A community leader from Lombok Barat)

- Although this survey indicated poor access to resources for intellectual enrichment, such resources were not always highest on the list of priorities for school principals. Only 14% of principals ranked reading materials as a major priority, while only 16% ranked computers for students as high priority and only 8% included internet access as a major development priority.

- Parents and students have different yet genuine priorities, as they indicated the need for more full time teachers, more reading materials, more lab equipment, computers and clean water for drinking and hygiene purposes, as their highest priorities. Student interest in music is evidenced by the inclusion of musical instruments high on the list of student priorities.

- As subsequent sections relating to school budgets show, the major barrier confronting schools as they strive to provide an improved learning environment is a lack of funds.  Inevitably, progress to rectify the deficiencies in teaching and learning resources will be slow and these schools will take many years to catch up with the best in Indonesia, Several schools have already tried other solutions. One school successfully promoted student to student cooperation, whereby students from ‘favourite’ or ‘sister’ schools donate books to their peers in BEP schools. Another example was a district in which fresh graduates or final year university students were mobilised to teach voluntarily part-time in BEP schools. The ‘sister school’ concept may well be utilised with increasing frequency to allow schools that do have resources to share with the schools that do not. The networks of BEP schools promoted and supported through WSD may provide an active catalyst for such a development in the near future.

  - Maintaining Building Quality: Repairs and Maintenance

- A majority of BEP schools (70%) reported having a Building Maintenance Manual provided by the CDC. However, almost a half of them (47%) considered this manual to be too general and setting a high standard that does not match with local capacity.

- During the interviews, one parent had specific concerns about how the CDC seemed to lose interest once the construction was completed and left them with insufficient knowledge as to how to ensure effective maintenance (Text Box 3). On the other hand, a community leader in Lombok Barat reported a different story where essential skills in building maintenance had been transferred to the local community. (Text Box 3)

- Improving knowledge and skills on maintenance must be a priority, as it has been raised by respondents as one of the most essential subjects in WSD program. However, even when comprehensive planning, knowledge and skills for asset management and maintenance are in place, funds for repairs and maintenance must also be sufficient. The average funds allocated for repairs and maintenance in a non BEP school (IDR 71,000 per student) is far higher than a BEP school (IDR 30,000 per student). Ensuring an effective maintenance strategy, including funding, must be a key aspect of school planning and management in all BEP schools.